WEBSITE AND MANAGEMENT SYSTEM DEVELOPMENT AGREEMENT

This Website and Management System Development Agreement ("Agreement") is entered into on April 4, 2026, by and between:

Developer: Dr. Naing Zaw Aung
Address: Nay Pyi Taw
Contact: 09 440401168
Email: naingzawaung1990@gmail.com

and

Client: Myanmar New Era International Education Centre
Address: No. 5311, Myat Lay Street and Sagaing St., Ottarathiri 15015
Contact: 09 885511665
Email: myanmarneweraacademy@gmail.com

Together they are referred to as the "Parties."

1. Project Overview

Developer သည် နောက်ဆက်တွဲ (က) (၂၀၂၆ ခုနှစ် မတ်လ ၂၉ ရက်စွဲပါ ကိုးကားချက်) တွင် ဖော်ပြထားသော သတ်မှတ်ချက်များအတိုင်း Client အတွက် ပြီးပြည့်စုံသော Website and Management System ကို design, develop, and deliver သဘောတူပါသည်။ final product သည် fully functional, responsive system meeting the agreed-upon requirements and timeline စနစ်တစ်ခု ဖြစ်ရမည်။

2. Scope of Work (လုပ်ငန်းနယ်ပယ်)

စနစ်တွင် ၂၀၂၆ ခုနှစ် မတ်လ ၂၉ ရက်စွဲပါ ကိုးကားချက် (နောက်ဆက်တွဲ (က) တွင် ပူးတွဲပါ) တွင် အတိအလင်းဖော်ပြထားသော features, modules, and functionalities  ပါဝင်သည်။ လုပ်ငန်းနယ်ပယ်ကို အောက်ပါအတိုင်း အပိုင်းများခွဲထားသည်-

| Part | Description |
| --- | --- |
| Part I | Website & Placement Test System (Modules 1–4) |
| Part II | Admin Side (Modules 5–16) |
| Part III | Teacher Side (Modules 17–24) |
| Part IV | Student Side (Modules 25–31) |

3. Timeline

- Development Period: Client ၏ ကနဦးငွေပေးချေမှု (ရှေ့ဦးငွေ ၃၀%) ကိုရရှိသည့်နေ့မှစ၍ ၂ လအတွင်း

- Estimated Completion Date: ၂၀၂၆ ခုနှစ်၊ ဇွန်လ ၄ ရက်နေ့ သို့မဟုတ် ထက်စောစွာ

Client ကြောင့် ဖြစ်ပေါ်လာသော နှောင့်နှေးမှုများ (ဥပမာ - အကြောင်းအရာများ နောက်ကျပေးအပ်ခြင်း၊ တုံ့ပြန်ချက်နောက်ကျခြင်း) သည် Timelineကို ကြာစေနိုင်ပါသည်။

4. Payment Terms (ငွေပေးချေမှုအခြေအနေများ)

- Total Project Fee: ၆,၈၀၀,၀၀၀ ကျပ် (ခြောက်သန်းရှစ်သိန်းကျပ်)

- Payment Schedule:

  - 30% (2,040,000 MMK) ဤသဘောတူညီချက် လက်မှတ်ရေးထိုးပြီးချင်း

  - 40% (2,720,000 MMK) အပိုင်း ၁ (Website & Placement Test) ပြီးစီးပြီး အတည်ပြုပြီးနောက်

  - 30% (2,040,000 MMK) နောက်ဆုံးပေးအပ်ပြီး၊ စမ်းသပ်မှုအောင်မြင်ပြီး၊ ဖောက်သည်က စာဖြင့်လက်ခံပြီးနောက်

- Payment Method: To be mutually agreed upon by the Parties.

- Non-Refundable: All payments are non-refundable once the corresponding phase of work has been completed and approved by the Client. In case of early termination, payment shall be made proportionally based on the amount of work completed.

- Acceptance Criteria: The system is accepted only when:

- Admin, Teacher, and Student can all log in.

- Placement test auto-scores Listening & Reading.

- The teacher can enter marks and generate a transcript PDF.

- No critical errors (crash, data loss).

- Differences in design preference (UI/UX), such as color schemes or layout preferences that do not affect functionality, shall not be considered valid grounds for rejection.

If any of these fail, the Client can refuse acceptance. The Developer has 14 days to fix.

5. Client Responsibilities

The Client agrees to:

- Pay all payments within the terms stated in this Agreement.

- Provide necessary content, feedback, and approvals promptly to facilitate the project timeline.

- Arrange for and bear all costs for hosting and domain registration (or reimburse the Developer if done on behalf of the Client), as per Section 6.

6. Recurring Costs

The following costs are not included in the contract price and shall be borne by the Client:

| Item | Cost | Notes |
| --- | --- | --- |
| Domain + Hosting | 800,000 MMK/year | Domain name, 70GB storage, SSL certificate. Registered under the Client's name and paid directly by the Client to the hosting provider (not to the Developer). |
| Monthly Maintenance | 100,000 MMK | Server monitoring, security updates, and weekly backups. Starts after the free support period. |

- Note on Pricing: The cost of the domain and hosting is based on current market rates. This fee may change in future years due to market fluctuations, such as changes in foreign exchange rates or provider price increases.

- Domain & Hosting Process: The Developer will assist the Client in purchasing hosting and a domain in the Client's name. The Client shall make payment directly to the hosting provider.

- The Developer shall not be responsible for any downtime, data loss, or security issues caused by third-party hosting providers, but will use reasonable efforts to assist the Client in restoring the system.

7. Deliverables

Upon final payment, the Developer shall deliver:

- Full source code of the entire system

- Database design and structure

- User Management Systems (Admin, Teacher, Student)

- Fully responsive design (Mobile, Tablet, Desktop)

- Customizable Question Bank with 20 sample multiple-choice questions

- One (1) comprehensive training session

- Deployment assistance

8. Post-Launch Support

- Free Bug Fixes: The Developer will provide one month of free bug fixes after launch.

- Security: The Developer agrees to implement the system using industry-standard security practices to protect data integrity. However, the Developer is not liable for breaches caused by third-party hosting vulnerabilities or Client-side credential negligence.

- Ongoing Maintenance: Ongoing maintenance is available at the monthly rate specified in Section 6, beginning after the free support period.

9. Intellectual Property Rights

Upon full payment, the Client shall own all rights, title, and interest in the source code, database, and all deliverables. The Developer hereby assigns all such rights to the Client effective upon receipt of full payment.

- Third-Party Components: The Developer shall provide a list of all third-party libraries, frameworks, and their license types before final delivery. The Client acknowledges that such third-party components may be subject to their own license terms.

10. Revisions & Additional Features

- Minor Revisions: This Agreement includes one round of minor revisions at no additional cost. Minor revisions are strictly limited to text updates, color changes, and minor layout adjustments, and shall not include any changes to system functionality, logic, or database structure.

- Additional Features: Any features, modules, functionalities, or changes not listed in Annex A shall be considered "Additional Features."

- Separate Agreement Required: Additional Features shall not be included in this Agreement. If the Client wishes to add any Additional Features, the Parties shall enter into a separate written agreement or change order specifying the description, timeline, and additional fees.

11. Confidentiality

Both Parties agree to maintain the confidentiality of any proprietary or sensitive business information exchanged during the project, including business operations, source code, and pricing.

12. Termination

Either Party may terminate this Agreement with 15 days’ written notice if the other Party commits a material breach of this Agreement and fails to remedy that breach within the notice period.
Upon termination, the Client shall pay for all work completed up to that point, and the Developer will provide all completed deliverables to the Client upon receipt of such payment.

13. Dispute Resolution

The Parties shall first attempt to resolve any dispute through good-faith negotiation. If the dispute cannot be resolved, either Party may submit the dispute to the competent courts of Myanmar.

14. Entire Agreement

This document, along with Annex A (Quotation dated March 29, 2026), constitutes full agreement between the Parties and supersedes any previous discussions or understandings. In the event of any conflict between this Agreement and Annex A, the terms of this Agreement shall prevail. Both Parties shall sign on Annex A to acknowledge its inclusion as an integral part of this agreement.

IN WITNESS WHEREOF, the Parties have executed this Website and Management System Development Agreement as of the date first written above.

| Developer:; Client:. Signature: __________________________; Signature: _________________________. Name: Dr. Naing Zaw Aung; Name: ____________________________. Date: - 4 - 2026; Date: - 4 - 2026. |  |
| --- | --- |